# Matthew Shiley HFCV Summer 2025 Plan & Notes

# Plan

| June 2025 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sunday | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 |
| 8 | 9 | 10 | 11 | 12 | 13 | 14 |
| 15 | 16 | 17 | 18 | 19 Juneteenth | 20 | 21 |
| 22 | 23 Start date Make plan Inventory | 24 Machine linkages | 25 J gone, assemble/ do computer stuff | 26 Machine linkages Work on 3D model | 27 Busy | 28 |
| 29 | 30 Work on 3D model |  |  |  |  |  |

| July 2025 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sunday | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday |
|  |  | 1 Machine linkages | 2 | 3 | 4 Independence Day | 5 |
| 6 | 7 Busy | 8 Flight canceled, couldn’t get back | 9 Linkages | 10 Linkages | 11 Linkages | 12 |
| 13 | 14 Linkages (hopefully will finish lathing today) | 15 Linkages (finish milling?) | 16 | 17 | 18 | 19 |
| 20 | 21 | 22 | 23 | 24 | 25 | 26 |
| 27 | 28 | 29 | 30 | 31 |  |  |

| August 2025 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sunday | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday |
|  |  |  |  |  | 1 Last day in person | 2 |
| 3 | 4 | 5 | 6 | 7 | 8 | 9 |
| 10 | 11 | 12 | 13 | 14 | 15 | 16 |
| 17 | 18 | 19 | 20 | 21 | 22 | 23 |
| 24 | 25 | 26 | 27 | 28 | 29 | 30 |
| 31 |  |  |  |  |  |  |

# Notes

## Week 1: 6/23-6/26

### Mon 6/23

- Met with Prof. Everbach to check in, layout direction for project.

- Checked in with J

  - J gone on wed 6/25

  - Need to familiarize myself with the lathe here

  - Plan on machining linkages tue 6/24 and thu 6/26

- Hope to finish linkages by next week so I can start assembly of the front frame

- Need more bolts

- Getting this three-member joint to lay flat seems like may be an issue. I should make sure everything is in line before I start making more linkages.

  - Nora informed me that washers were used before, but I think it would be good to have a design that doesn’t need them.

- I decided to make a model of the front section in Fusion to help me to figure out how to alter the linkage:

- This was a good exercise as it was my first time modeling with multiple components. I will ask Nora if turning this into a full model of the car is of interest. If so, I may work on this when I don’t have mechanical work to do.

- Instead of altering the 3D printed part, I filed down a side of the linkage so that the whole joint lies flat:

- Need for front:

  - 18 end members

  - 2 two-sided members (or three if the off-center hole is a problem)

- Need for back:

### Tue 6/24

- Spent the day machining stopper linkages in the shop.

  - For the first couple hours, I familiarized myself with the lathe and other tools

- I managed to make 7, 9 more to go.

- I went up to SH124 to assemble as much of the chassis as I could:

### Wed 6/25

- Machined more stopper linkages in the shop. Managed to make five more.

  - Discovered that the threads needed to be tapped deeper, and the ½” relief at the top had to be bored out from ⅜” to 25/64”. This way, the tap was able to make it through.

- Attended pizza lunch & talk.

- Assembled more of the chassis with new linkages; screws still not going in far enough after tapping deeper. Not sure why.

### Thu 6/26

- I decided to take a break from machining linkages because it was getting very tiresome.

- I re-assembled part of the chassis with the new linkages:

- For the rest of the day, I continued to work on the Fusion model of the car. There were several hiccups that I still haven’t found solutions to.

## Week 2: 6/30-7/3

### Mon 6/30

Made significant progress with the 3D model of the car and verifying how many of each type of linkage I need to make.

## Week 3: 7/9-7/11

### Wed 7/9

Still need to make:

- 12 x Stoppers

- 3 x suspension stoppers

- 3 x 1” single

- 6 x 1.5” single

- 2 x 1.5” single offset

- 2 x 1.75” single

- 7 x 2” double

- 2 x 2.3” single

- 2 x 2.3” single offset

- 1 x 2.3” double(side)

- 4 x 2.6” single

### Fri 7/11

Still need:

- 2 x stoppers

- 7 x suspension stoppers

- 3 x 1” single

- 2 x 1.5” single offset

- 2 x 1.75” single

- 7 x 2” double

- 2 x 2.3” single

- 2 x 2.3” single offset

- 1 x 2.3” double(side)

- 4 x 2.6” single

- 1 x 2.8” double (center)

- 1 x 2.8” double (side)

Finished lathing almost all linkages. Still need:

- 2 x 2.3” single

- 2 x 2.3” single offset

- 1 x 2.3” double(side)

- 4 x 2.6” single

- 1 x 2.8” double (center)

- 1 x 2.8” double (side)

4 x no relief

4 x ¼” relief

2 x ½” relief

4 x 1.5” single

1 x 1.5” offset

1 x suspension stopper